## Major Tasks:

### Design:

- Research

- Collect requirements

- Design wireframes and prototypes

### Development:

- Development of the backend

- Add movement and logic

- Create database

- Development of the frontend

### Testing

- Testing logic

- Testing database

### Documentation:

- Document improvements that could be made

- Document any incomplete features

## Gantt Chart:

| TASK | WK 1 | WK 2 | WK 3 | WK 4 | WK 5 | WK 6 | WK 7 | WK 8 | WK 9 | WK 10 | WK 11 | WK 12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Research |  |  |  |  |  |  |  |  |  |  |  |  |
| Collect Requirements |  |  |  |  |  |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |  |  |  |  |  |
| Back-end development |  |  |  |  |  |  |  |  |  |  |  |  |
| Front-end Development |  |  |  |  |  |  |  |  |  |  |  |  |
| Testing |  |  |  |  |  |  |  |  |  |  |  |  |
| Documentation |  |  |  |  |  |  |  |  |  |  |  |  |
| Review and Presentation |  |  |  |  |  |  |  |  |  |  |  |  |

In-depth Development Timeline:

Week 1: Research requirements and information gathering

Week 2: Review project plan and existing solutions

Week 3: Collecting requirements, understanding user needs, establishing project scope and defining user stories.

Week 4: Design wireframes, database schema, game flow, UI design and forest map.

Week 5: Backend Development with Python (users, maps, enemies).

Week 6: Add support for user interaction and tasks, player movement, inventory to JavaScript.

Week 7: Backend SQLite Database with User Authentication.

Week 8: Develop multiplayer components, player lobby, role allocation and real-time player synchronization using HTML and CSS.

Week 9: Code backups and final front-end checks

Week 10: Integration test, bug fixes, optimize performance, enhance the user interface.

Week 11: User test, gather feedback, make final adjustments and documentation update.

Week 12: Final testing, project presentation, update GitHub and submit final project.

## Resource Requirements:

| Name | Type | Justification | Cost |
| --- | --- | --- | --- |
| Godot | Software | We have chosen this because it is free and open source. It is good because we can use Python | $0.00 |
| Visual Studio Code | Software | This is the IDE we are all most familiar with | $0.00 |
| GitHub | Software | This is the Git platform we will use for version control because it will make it easy to collaborate | $0.00 |

## Risk Assessment:

| ID | Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Database error | medium | low | Start and test database early |
| R2 | Scope creep | high | high | Create an in-depth scope and do not add to it |
| R3 | Behind schedule | medium | medium | Other team members support those who fall behind |
| R4 | Overwritten code | medium | high | Ensure there is no opposing code |
| R5 | Code breaks in different browser | medium | high | Test in multiple browsers |

## Team Roles:

### Meet:

- Map design (Godot)

- Map logic

- Front-end HTML CSS

- Database

- Game audio

### Luka:

- Character design (Godot)

- Character logic

- Front-end HTML CSS

- Database

### Sean:

- Enemy design (Godot)

- Enemy logic

- Front-end HTML CSS

- Database